Project Journal for Aquarian Food Products Manufacturing E-Commerce Web Application

Joshua S. Rebuta - BSCpE 3A

Software Design

Project Name: Aquarian Food Products Manufacturing E-Commerce Web Application

Start Date: 2024-05-01

Project Description:

The Aquarian Food Products E-Commerce Web Application is a comprehensive online platform designed to expand the reach of Aquarian Food Products Manufacturing into the online market. Our goal is to create a user-friendly, secure, and efficient e-commerce web application that will allow customers to browse, purchase, and get information on our range of healthy food products from the comfort of their homes. Daily/Weekly Entries

Date: 2024-05-01

Tasks Completed:

Set up the project on the Microsoft Visual Studio.

Selected the tech stack: HTML and CSS for the frontend, JavaScript and Python for the backend, and MySQL for the database.

Challenges:

Encountered difficulties in deciding between using Flask or Django for the framework due to concerns about scalability and ease of integration.

Solutions:

Decided to go with Django for its full-scale features to ensure smooth integration.

Next Steps:

Start setting up the development environment.

Begin coding the frontend components.

Design the database schema and set up initial collections in MySQL.

Date: 2024-05-15

Tasks Completed:

Established the basic frontend codes.

Designed the database schema.

Implemented user and login authentication, cart, products, and Django administration functionality.

Challenges:

Faced some issues with package compatibility, syntax and logical errors.

Solutions:

Resolved compatibility and coding issues by reviewing the code repeatedly and importing required packages.

Next Steps:

Start implementing shopping functionalities such as payments, checkouts, updates of products and orders

Periodic Reflection

Date: 2024-05-28

What Went Well:

Successfully set up the essential functions of the project.

Completed the frontend design of the web app.

What Could Be Improved:

Need to allocate more time for researching third-party integrations to avoid delays.

Improving the frontend design for better visuality.

Improving the payment authentication.

Plans for Next Period:

Implement Gcash payment API

Integrate Google OAuth.

Adding product ratings and discounts, and customer support service.

Documentation: